## Slide 1: Enterprise AI Operating Model
Executive review for responsible scale-up
June 2026
Enterprise AI Office
Strategy and Risk Enablement

## Slide 2: Current State
Where the operating model needs executive alignment
01

## Slide 3: Discussion Flow
Adoption signals and risk exposure
Governance model and decision rights
Control maturity and implementation roadmap
Executive decisions requested
From current-state exposure to the next operating cadence

## Slide 4: Governance Model Shift
Current pattern
Target pattern
Teams run isolated pilots with uneven review depth and limited reuse of controls.
A repeatable intake, review, and evidence model supports faster scaled deployment.
Moving from local experimentation to enterprise-grade control
Policy interpretation varies by business unit
Model and data reviews remain manual
Evidence collection happens late in delivery
One intake standard for risk classification
Control templates embedded in delivery
Continuous evidence capture for audit readiness

## Slide 5: Priority Workstreams
Translate AI policy into intake questions, review checkpoints, and evidence artifacts.
Standardize logging, prompt review, data boundary controls, and model access approvals.
Establish weekly triage, monthly risk review, and quarterly executive steering.
Three workstreams should be managed as one program
Policy to workflow
Platform controls
Operating cadence

## Slide 6: Control Maturity by Quarter
Chart: 
| Q1 | Q2 | Q3 | Q4
Intake coverage | 35 | 58 | 76 | 90
Evidence automation | 18 | 36 | 61 | 82
Target state assumes controls become reusable assets by Q4
Scores represent estimated coverage across prioritized AI use cases.

## Slide 7: Decision Register
Decision | Owner | Timing | Impact
Approve common intake taxonomy | AI Steering Committee | June | Enables portfolio reporting
Mandate evidence template | Risk and Compliance | July | Reduces audit preparation time
Fund control automation | Technology | July | Improves release throughput
Decisions required to move from pilots to repeatable production governance
Each decision reduces delivery friction while increasing control consistency.

## Slide 8: Implementation Roadmap
Weeks 1-2: confirm policy taxonomy and business-unit intake owners
Weeks 3-6: publish control templates and evidence examples
Weeks 7-10: automate logging and approval-state capture
Weeks 11-12: run executive readiness review
Build the governance muscle without slowing approved delivery

## Slide 9: Operating Model Signal
A single dashboard should show stage, risk class, evidence, and release decision.
One visible system of accountability replaces fragmented local trackers
Internal operating model concept for executive review.

## Slide 10: Appendix: Readiness Criteria
These criteria define whether an AI use case can move from pilot to controlled production use.
Enterprise AI Policy v2.1
Model Risk Review Checklist
Security Logging Standard
Minimum conditions for production approval
Intake classification completed
Data boundary reviewed
Human oversight documented
Prompt and model evaluation evidence attached

## Slide 11: Executive Decisions Requested
Approve the next operating-model phase
Confirm governance scope, control automation funding, and review cadence.
Enterprise AI Office
Approve phase 2 mobilization by June 30